# Minutes of Meeting (MoM)

Project: MedSandBox - AWhite-Label Healthcare Integration Platform
Meeting Type: Project Discussion / Requirement Clarification
Date: 7aug 2026
Duration: Approximately 46 min
Attendees:

- Project Supervisor- atif aslam

- Rikesh Aryal

- Charity Gwese

- Sonam pelden

## Agenda

- Project overview and objectives

- Scope clarification

- Existing integration systems

- Technical expectations

- Resources and documentation

- Team questions and discussion

- Project management process

## Discussion Summary

### 1. Project Overview

- The supervisor explained that the project aims to develop a white-label healthcare integration platform.

- The platform should be independent of any specific Electronic Medical Record (EMR) system and support integration between multiple healthcare applications.

- The long-term vision is to create a reusable plug-and-play integration solution.

### 2. Reference Systems

The following healthcare systems were discussed as reference platforms:

- Hello Connect

- Epic

- Oracle Health

- Best Practice (BP Premier)

- ECW (eClinicalWorks)

Hello Connect was recommended as a key reference product for understanding healthcare integrations.

### 3. Documentation

- Existing integration documentation from previous projects will be provided to the team.

- Documentation will include previous integrations with Hello Connect, Oracle, and Best Practice to assist with project development.

### 4. Project Objectives

The current objectives remain unchanged:

- Develop FHIR mappings.

- Create and use synthetic healthcare datasets.

- Prepare failure mode and testing plans.

- Develop automated testing where possible.

- Deliver a reusable white-label integration solution.

### 5. Technical Discussion

- The initial focus is to successfully integrate one healthcare system with another.

- After validating one integration, the solution should be generalized to support multiple healthcare systems.

- The major challenge is understanding APIs, healthcare data structures, and interoperability standards rather than handling system failures.

### 6. Development Process

- GitHub and Jira will be used for project management and task tracking.

- The supervisor recommended organising work into epics, user stories, and development tasks.

- Weekly meetings will be conducted to review progress, discuss blockers, and provide technical guidance.

### 7. Stakeholders

The primary stakeholders identified include:

- Doctors and clinicians

- Healthcare organisations and hospitals

- Product management team

- Technical specialists

- Student development team

### 8. Career Guidance

- Students were encouraged to gain practical knowledge of Epic and healthcare interoperability.

- Strong backend development skills were highlighted as beneficial for both the project and future employment opportunities.

## Questions Raised

- Availability of existing project documentation.

- Scope of integrations (Hello Connect, Best Practice, Epic, ACT Health).

- Expected failure conditions and testing approach.

- Confirmation of project objectives and priorities.

- Identification of stakeholders and end users.

The supervisor confirmed that documentation will be shared, existing objectives remain valid, and the project should focus on building a generic, reusable integration platform.

## Action Items

| Action | Responsible |
| --- | --- |
| Share previous integration documentation | Project Supervisor |
| Research Hello Connect and healthcare interoperability | All Team Members |
| Study FHIR standards and APIs | All Team Members |
| Set up and maintain Jira project board | Team |
| Continue GitHub repository development | Team |
| Prepare project architecture and integration approach | Team |
| Raise blockers during weekly meetings | All Team Members |

## Next Meeting

- Weekly project progress meeting (Date to be confirmed).