5.1 Sprint Plan

Sprint 1 — Weeks 6–7: Container Foundation and Error-Handler First

Sprint 1 spans Weeks 6–7 and focuses on establishing the containerised foundation and core error-handling framework for the Synthetic Test Harness. The sprint goal is to validate that the selected technology stack—Python FastAPI, HAPI FHIR, PostgreSQL, and Docker Compose—can serve a synthetic FHIR R4 Patient resource and return a correctly formatted OperationOutcome before adding integration complexity.

As Testing and Documentation Lead, my Jira tasks (HITH-31 to HITH-34) cover four work streams: (1) authoring the docker-compose.yml orchestration file that networks the Test Harness API, mock Best Practice Halo Connect connector, and PostgreSQL persistence layer; (2) implementing the OperationOutcome response handler (TH-001–TH-010) as the first Stage 2 code module, since every downstream component depends on consistent error formatting; (3) scaffolding the PyTest automation framework with fixtures for the eight failure mode tests designed in Stage 1; and (4) documenting the technology stack decision in docs/tech-stack-decision.md with mentor sign-off.

Charity delivers the frozen synthetic dataset (50 Patient records across diabetes, hypertension, and asthma) under HEAL-31. Rikesh configures the HAPI FHIR R4 validation engine against published AU Core StructureDefinitions (HITH-35). Sonam updates the C4 container diagram to reflect Docker networking constraints (HEAL-32). The team observes daily 15-minute stand-ups via Microsoft Teams and uses GitHub Actions for continuous integration linting. The Definition of Done requires peer-reviewed pull requests, passing container health checks, and reproducible README.md setup instructions that allow the mentor to clone and run the stack unaided.

5.2 Proof of Concept Description

The Proof of Concept (PoC) for Week 6 is a minimal yet complete containerised FHIR R4 sandbox that demonstrates end-to-end data flow from synthetic storage to validated API response. It implements the P2 recommendation from the Week 5 feasibility report by constructing a Docker Compose stack comprising three services: a Python FastAPI application that acts as the Test Harness API layer, a PostgreSQL 15 database seeded with the frozen synthetic dataset of 50 Patient records (MRN prefix SYNTH-, invalid IHIs that fail the Luhn check per DVR-02, and SNOMED CT-AU coded conditions for diabetes, hypertension, and asthma), and a HAPI FHIR R4 validation stub that consumes the published AU Core v1.x StructureDefinitions.

The PoC exposes exactly one "hello world" endpoint—GET /fhir/R4/Patient/SYNTH-001—which returns a valid AU Core Patient resource complete with meta.tag marking synthetic origin. If the requested resource identifier is malformed or accidentally passes the Luhn check (simulating real-data contamination), the endpoint returns a structured OperationOutcome with internal code TH-003 (malformed resource) or TH-005 (real identifier rejected) instead of a raw stack trace or verbose server error. This validates that the error-handling foundation designed in Stage 1 operates correctly in code before any connector integration is attempted.

This deliberately narrow scope excludes HL7 v2.4 MLLP messaging, SNOMED CT-AU to ICD-10-AM/MBS mapping logic, token bucket rate limiting, and negative-path fault injection. By isolating the core request-response loop first, the team de-risks container networking, database connectivity, and FHIR serialization before adding complexity.

Success criteria align with the Starter Kit technical acceptance gates: Atif Nisar must be able to clone the GitHub repository, execute docker-compose up --build, and receive either the expected AU Core Patient JSON or a correctly formatted OperationOutcome within five seconds, without manual configuration. The PoC therefore validates four critical architectural assumptions: (1) Docker Compose orchestration is feasible across the team's mixed development environments; (2) synthetic data integrity rules (DVR-01 to DVR-08) enforce the Privacy Act 1988 compliant dataset; (3) HAPI FHIR programmatically validates AU Core conformance rather than assuming it; and (4) the OperationOutcome handler pattern provides a safe, extensible foundation for all downstream error responses. Upon mentor approval of the Week 6 demonstration, Sprint 2 will iteratively add the MLLP gateway, tenant isolation middleware, rate limiting, and the full negative-path fault injection suite.