Minutes of Meeting (MoM)

Project: MedSandBox – A White-Label Healthcare Integration Platform

Meeting Type: Project Discussion / Team Follow-up

Date: 13 August 2026 (Thursday)

Duration: approximately 30 mins

Attendees:

- Project Supervisor – Atif Nisar

- Sonam Pelden

- Rikesh Aryal

- Charity Gwese

- Zubair Adil Soomro

Agenda

- Team introductions

- Confirmation of team roles and responsibilities

- Project delivery approach (Agile / lean methodology)

- Stage 1 roadmap presentation

- Meeting schedule confirmation

- Technical clarifications and Q&A

- Hosting and infrastructure requirements

Discussion Summary

1. Team Introduction

- Zubair Adil Soomro introduced himself: 3rd semester Master's in IT (Cybersecurity), background in Electronics Engineering (Bachelor's) and Automation/Robotics (Master's research), currently working part-time in HVAC installation and maintenance.

2. Role Confirmation

- Sonam Pelden – Business Analyst & Architecture Lead: project planning, coordination, requirements management, overall architecture design, and final documentation.

- Rikesh Aryal – Integration & FHIR Specialist: research on Best Practice, Halo Connect, and Oracle; FHIR interface design, API and data flow documentation, integration review.

- Charity Gwese – Clinical Data Specialist: synthetic patient record design, SNOMED CT-AU coding, ICD-10-AM and MBS mapping validation.

- Zubair Adil Soomro – Testing Lead: test strategy development, test case design, and risk analysis.

- The supervisor confirmed the team appeared well-matched to the divided roles and offered guidance if any skill gaps arise.

3. Delivery Approach

- The supervisor emphasised a lean, Agile approach rather than a traditional full-specification-first (waterfall/SDLC) method.

- The team was encouraged to build a minimal working end-to-end “skeleton” first, then progressively add detail and features — illustrated using a car-build analogy (chassis and wheels first, then engine and features).

- An early wireframe was recommended to visualise how the product will look and function before detailed design work begins.

- The supervisor offered to review the architecture once an initial skeleton/starting point is developed, with SME support available.

4. Stage 1 Roadmap

- Sonam presented the team's Stage 1 roadmap, aligned to the university's 12-week delivery schedule:

- Weeks 1–5: Project charter, business & problem analysis, requirements elicitation, SRS, feasibility & risk — feeding into Assessment 1 (due Week 5).

- Week 6: Ethical, legal, and AI considerations.

- Week 7: Conceptual solution design.

- Week 8: Detailed system design — Assessment 2 submission.

- Week 9: Validation and evaluation — Assessment 2 presentation.

- Week 10: Project planning — roadmap for Stage 2.

- Week 11: Documentation and client review.

- Week 12: Final presentation.

- The supervisor requested that the roadmap document be shared with him directly.

5. Meeting Schedule

- The team proposed shifting the recurring weekly meeting with the supervisor to Mondays at approximately 6:30 PM going forward, based on team availability after classes.

6. Technical Clarifications

- Architecture/Design Scope: For Stage 1, the team should keep the architecture at a high level — a shared reference point the whole team can build from — rather than a fully detailed design. Detailed design work will follow in later sprints.

- Front-End Requirement: The solution should not be command-line/backend-only. A modern, user-friendly front-end is expected, since both technical and non-technical stakeholders (e.g. business/executive roles) will need to interact with the product. Use of AI-assisted development tools was recommended to support this.

- Synthetic Data Standard: Synthetic data should initially reference MedTalk's data structure as a starting/test case, but the overall API and architecture must remain generic so it can support multiple third-party products, not just MedTalk.

- MedTalk Connect Clarification: MedTalk Connect (the platform being built in this project) is the white-label middleware layer itself — not MedTalk. MedTalk is one example of a third-party product that could integrate through this middleware; other healthcare products could integrate in the same way. The synthetic test harness should therefore remain flexible enough to handle multiple third-party integrations rather than mirroring MedTalk Connect's production behaviour exactly.

7. Hosting and Infrastructure

- The team raised the need for a cloud hosting/sandbox environment to build and test the product, plus shared space for documentation.

- The supervisor advised this should be confirmed with the university, and recommended cloud infrastructure (AWS, Azure, or Google Cloud) over on-premises hosting for robustness, security, and scalability.

- The supervisor offered to provide a platform for documentation and project artefact sharing if needed.

- Action: the team agreed to raise the hosting question with their academic supervisor at their next supervisor meeting.

Questions Raised

- What level of architecture and design detail is expected to be completed in Stage 1?

- Should the solution include a front-end, or is a backend/command-line-based system sufficient?

- Should synthetic data be modelled exactly on MedTalk's data structure, or can it be sourced more generically?

- Should the synthetic test harness mirror MedTalk Connect's production behaviour exactly, or should the team build new/independent test cases?

- Can the university provide cloud hosting infrastructure for the project?

Action Items

| Action | Responsible |
| --- | --- |
| Share the Stage 1 roadmap document with the project supervisor | Team (Sonam) |
| Raise hosting/infrastructure question with academic supervisor | Team |
| Begin developing the high-level architecture document | Team |
| Incorporate a modern, user-friendly front-end into the design approach | Team |
| Ensure synthetic data design and architecture stay generic/white-label rather than mirroring MedTalk Connect exactly | Team |
| Continue documentation review ahead of next session | All Team Members |

Next Meeting

- Weekly project progress meeting — proposed to move to Mondays, approximately 6:30 PM (going forward).