Minutes of Meeting (MoM)

Project: MedTalk Connect – A White-Label Healthcare Integration Platform

Meeting Type: Project Discussion / Mentor Follow-up

Date: 24 August 2026 (Monday)

Duration: Approximately 20 mins

Attendees:

- Project Mentor – Atif Nisar

- Sonam Pelden

- Rikesh Aryal

- Charity Gwese

- Zubair Adil Soomro

Agenda

- Assessment 1 completion and review

- Feedback on roadmap and functional requirements

- FHIR research and GitHub update

- Synthetic dataset scale

- Hosting follow-up

- Wireframe / UI design requirements

- Test harness scope clarification

- Failure-mode testing and error handling preferences

- SNOMED CT-AU resources

- Team progress check and blockers

Discussion Summary

1. Assessment 1 Completion

- The team confirmed Assessment 1 has been completed and will be shared with the mentor immediately after the meeting for review.

- The mentor will align his feedback on Assessment 1 together with his feedback on the previously shared roadmap and functional requirements and provide combined feedback.

2. FHIR Research and GitHub Update

- Charity shared that research on FHIR had been completed based on the mentor-provided documents and uploaded to GitHub.

- The mentor will be added as a GitHub collaborator, or access will be shared via email, so he can review the research directly.

- Correction noted: the standard is referred to as “FHIR” pronounced “fire,” not spelled out letter by letter.

3. Synthetic Dataset Scale

- The team asked how large or robust the synthetic dataset needs to be — whether it should mimic real clinical scale.

- The mentor confirmed the dataset does not need to be extensive at this stage; a pilot-scale dataset (approximately 100–300 records) is sufficient to start.

- The design should include provisions to scale later (e.g. compute and database capacity for concurrent users), even though large-scale load is not required now.

4. Hosting Follow-up

- The team reiterated that the university is unable to provide hosting infrastructure due to cost.

- The mentor will check internally with his team on the most appropriate hosting option.

- Local hosting is acceptable for now; migration to a cloud provider can happen later once the product is ready, and is not required immediately.

5. Wireframes / UI Design

- The team asked whether wireframes should be rough sketches or a fully built prototype.

- The mentor advised this depends on who on the team owns UX/UI design, and recommended identifying a team member with relevant skills (or using AI tools to assist).

- The team confirmed prior experience with Figma; the mentor recommended producing wireframes and underlying screens in Figma as a starting point. This will be discussed further as part of the next assessment.

6. Test Harness Scope Clarification

- The team asked whether the project should focus solely on the test harness, or also implement a mimicked integration between MedTalk and the test harness.

- The mentor confirmed the current focus should remain on the test harness only. Broader integration work could be considered as a next step if the harness is developed successfully.

7. Failure-Mode Testing and Error Handling

- The team asked whether failure-mode testing should log errors with automatic retry, or surface a pop-up alert for developers.

- The mentor advised that both approaches are valuable at this stage, to support learning and help the team remain error-free ahead of full integration work.

8. Team Progress and Blockers

- The team noted that the volume of new technical terminology (SNOMED, FHIR, and related concepts) was initially challenging, but the team now has a clearer, shared understanding.

- The mentor reassured the team that early mistakes are a normal part of the learning process, and encouraged maintaining clear role distinctions while allowing flexibility for members to contribute across multiple roles where needed.

- No blockers were reported by the team at this time.

9. SNOMED CT-AU Resources

- The team asked for additional SNOMED CT-AU-specific resources beyond the National Terminology Service documentation already identified, noting most other sources found were not Australia-specific.

- The mentor asked the team to share what has been found so far so he can help identify gaps and provide additional resources.

Questions Raised

- How large/robust does the synthetic dataset need to be at this stage?

- What is the status of hosting, given the university cannot provide it?

- Do we need wireframes, and if so, rough sketches or a full prototype?

- Should the project focus on the test harness alone, or also implement mimicked integration with MedTalk?

- Should failure-mode testing use automatic retry with logging, or a developer-facing pop-up alert?

- Are there additional SNOMED CT-AU resources beyond the National Terminology Service documentation?

Action Items

| Action | Responsible |
| --- | --- |
| Share the completed Assessment 1 report with the mentor for review | Team (Sonam) |
| Share GitHub access / add mentor as collaborator to review FHIR research | Team (Charity / Sonam) |
| Provide combined feedback on Assessment 1, roadmap, and functional requirements | Mentor (Atif) |
| Check internally for a suitable hosting option (local hosting acceptable for now) | Mentor (Atif) |
| Identify team member(s) with UX/design skills and begin wireframes in Figma | Team |
| Continue SNOMED CT-AU research; share current resources with mentor to identify gaps | Team |
| Confirm scope remains test-harness-only for the current phase (no MedTalk integration yet) | Team |

Next Meeting

- Following week (date to be confirmed).