Assessment Cover Sheet

| Unit Code and Title | ICT942 Cybersecurity Project ¦ Semester 2 2026 |
| --- | --- |
| Assessment Name and Number | Assessment 1 |
| Teaching Period / Year | Semester 2/ 2026 |
| Lecturer / Unit Coordinator | Professor Md Ashraf Uddin |
| Students Full Names | Charity Gwese, |
| Submission Date | 23/08/2026 |
| Submission Type | ☐ Individual þ Group |

Members (Complete ONLY for group assessments)

| Student Name | Student ID | Contribution (%) | Responsibilities for the Assessment |
| --- | --- | --- | --- |
| Sonam Pelden | CIHE23321 | 25% | Project Charter and Stakeholder Analysis, Business and Problem Analysis |
| Charity Gwese | CIHE250948 | 25% | Project Requirement Elicitation |
| Rikesh Aryal | CIHE251435 | 25% | Software Requirements Specification |

Declaration
By submitting this assessment, I/we confirm that this work is my/our own and complies with the CIHE Academic Integrity Policy and the QA70 Use of GenAI in Teaching, Learning, Assessment and Research Policy. Any use of AI or other tools has followed the assessment instructions and guidance provided in the CIHE Student Guide on the Use of AI and has been fully acknowledged in the AI/Tool Use Declaration Table below. I/we understand that inappropriate or unacknowledged use of AI, or submission of work that is not my/our own, may constitute academic misconduct. I/we also confirm that this assessment has not been previously submitted unless approved, and I/we consent to its use for standard academic integrity, quality assurance, and AI governance review processes.

Student(s) Signature:
Date:

| GenAI Tool | Description |
| --- | --- |
| ChatGPT | Used to research and understanding of the project. Self studying purpose and for ideas. |

Contents

Introduction	4

Week 1 – Project Charter and Stakeholder Analysis	4

1. Project Overview	4

2. Project Background	4

3. Project Objectives	4

4. Scope	5

5. Stakeholder Analysis	5

6. Success Criteria	6

Week 2 – Business and Problem Analysis Report	7

1. Executive Summary	7

2. Organisation Overview	7

3. Current Situation Analysis	7

4. Root Cause Analysis	7

5. SWOT Analysis	8

6. Business Requirements Summary	8

3.Requirements Elicitation Report	9

3.1 Introduction	9

3.2 Elicitation method used	9

3.3 Stakeholder Requirements	10

3.4 Functional Requirements	11

3.5 Non-Functional requirements	13

3.6 Requirements Prioritisation	15

3.7 Assumptions and Constraints	15

3.8 Open Questions for client	16

3.9 Requirements Traceability Snapshot	17

4. Software Requirements Specification	19

4.1. Introduction	19

4.1.1. Purpose	19

4.1.2. Scope	19

4.2. System overview	19

4.2.1. Proposed solution Overview	19

4.3. Use Cases for Key Interactions	20

4.4. Acceptance criteria for each use cases	28

Bibliography	28

Appendices	29

# Introduction

The following report details the analysis and design deliverables, for Weeks 1-5 of the ICT942 – Cyber Security Project: Healthcare Integration & Clinical Terminology Test Harness project in partnership with FAZ Australia. FAZ Australia is a health-technology company based in Canberra, with the company's AI clinical documentation platform MedTalk that listens to doctor–patient conversations and generates structured clinical notes. MedTalk is now interoperable with the EMRs that are commonly used by medical practices in Australia, via MedTalk Connect, the white-label interoperability layer which is based on the HL7 FHIR standard, with Epic supported in the sandbox.

The real issue is how MedTalk Connect currently validates the data exchange between these EMR systems, or how clinical terminology is matched between SNOMED CT-AU and ICD-10-AM  and Medicare Benefits Schedule (MBS) coding, without risk to real patient data, is unknown and untried. This results in a clinical-safety, privacy and compliance risk, under obligations contained in the Privacy Act 1988 (Cth) and the My Health Records Act 2012 (Cth), as well as delays to onboarding of new connectors and practices.

The first stage of the project (Semester 1, this report) is on design, analysis and architecture, gaining the problem context and requirements from FAZ Australia, and establishing the set of requirements for a synthetic FHIR-based test harness. The harness will be built and demonstrated in Stage 2 (Semester 2). This report contains the team's Project Charter and Stakeholder Analysis (Week 1), Business and Problem Analysis (Week 2), Requirements Elicitation (Week 3), Software Requirements Specification (Week 4), and Feasibility and Risk Analysis including cybersecurity risk analysis (Week 5)

# Week 1 – Project Charter and Stakeholder Analysis

## 1. Project Overview

| Field | Detail |
| --- | --- |
| Project Title | Healthcare Integration & Clinical Terminology Test Harness |
| Industry Partner | FAZ Australia (MedTalk Connect) |
| Team Members | Sonam Pelden (BA & Architecture Lead); Charity Gwese (Clinical Data Specialist); Rikesh Aryal (Integration & FHIR Specialist); Zubair Adil Soomro (Testing & Documentation Lead) |
| Project Supervisor | Md Ashraf Uddin |
| Industry Mentor | Atif Nisar — Co-Founder/CTO, FAZ Australia |
| Date | 23/08/2026 |

## 2. Project Background

The flagship product of FAZ Australia is MedTalk, Australia's Artificial Intelligence medical scribe solution that is utilized by clinics throughout the nation. For MedTalk to exist within the current clinical workflow, it needs to interoperate with the practice management and EMR systems currently in use. Currently there is no safe isolated test environment for this integration layer MedTalk Connect. While close to, or against, live systems, new connectors and terminology mappings are effectively validated, as this is unacceptable from a clinical-safety and privacy point of view. The aim of this project is to first design (Stage 1) and subsequently construct (Stage 2) an entirely synthetic test harness to enable FAZ Australia's engineers to validate interoperability and terminology translation based on FHIR without the involvement of any real patient data.

## 3. Project Objectives

Create a synthetic, standards based test environment that simulates FHIR interfaces of MedTalk Connect EMR connectors (Oracle Health Millennium and Best Practice/Halo Connect as production; Epic as sandbox).

Develop a SNOMED CT-AU clinical terms to ICD-10-AM diagnosis code to MBS billing item number mapping model and dataset with validation.

Create a Written Test Plan (normal and adverse conditions – slow response, malformed data, invalid data, drop connections) for implementation in Stage 2.

## 4. Scope

In Scope

- Architecture design of a synthetic FHIR test harness for REST/JSON FHIR exchanges, HL7v2 messaging (where relevant) and SMART on FHIR (OAuth 2.0) authentication flows, based on the AU Core FHIR Implementation Guide.

- Design-level mapping of SNOMED CT-AU → ICD-10-AM → MBS translations logic for a representative set of synthetic clinical scenarios.

- Test-data plan and written test plan (functional, negative/error-handling and performance-style scenarios) for the connectors defined in FAZ Australia's Connector Catalogue.

- Weighted for connectors by maturity: Oracle Health Millennium and Best Practice/Halo Connect – production-grade; Epic – sandbox-only.

Out of Scope

- Implementation or coding of test harness itself (to Stage 2 Semester 2).

- Real patient data or real production EMR environment use or connection.

- Changes to the core AI transcription/NLP engine of MedTalk — this project is an interoperability test, not a test of the scribe functionality.

## 5. Stakeholder Analysis

| Stakeholder | Role | Interest | Influence |
| --- | --- | --- | --- |
| Atif Nisar (FAZ Australia) | Project Sponsor / Industry Mentor | High | High |
| Md Ashraf Uddin | Academic Supervisor | Medium | High |
| Project Team (Sonam, Charity, Rikesh, Zubair) | Delivery Team | High | High |
| MedTalk Connect Engineering Team | End users of the test harness | High | Medium |
| Medical Practices (Best Practice / Oracle Health users) | Indirect beneficiaries | Medium | Low |
| EMR Vendors (Oracle Health, Best Practice/Halo Connect, Epic) | Technical interface owners | Medium | Medium |
| Readygrad / CIHE (Course Administration) | WIL programmer oversight | Low | Medium |

Power-Interest Stakeholder Matrix

Figure 1: Power-Interest stakeholder matrix for the Healthcare integration & Clinical Terminology Test Harness project

## 6. Success Criteria

- By the week 5 checkpoint, an architecture diagram of the synthetic test harness is reviewed and approved by the industry mentor.

- A synthetic test-data plan is generated that represents a wide range of patient scenarios coded in SNOMED CT-AU and their translations to ICD-10-AM/MBS coding.

- A written test plan for all three connectors, focusing on happy-path, error-handling and connector-degradation scenarios, based on the maturity of each connector.

# Week 2 – Business and Problem Analysis Report

## 1. Executive Summary

This section discusses the business context of the Healthcare Integration & Clinical Terminology Test Harness project. It explores the operating model of FAZ Australia, the existing (mostly manual and production-like) integration testing method, the underlying issues, and the business needs which Stage 1 of this project needs to address.

## 2. Organisation Overview

- Industry sector: Health technology (healthtech) — health documentation and EMR interoperability software for the Australian primary and allied health industry.

- The business model is the white-label SaaS licensing of MedTalk (AI clinical scribe) and MedTalk Connect (interoperability layer) to medical practices, and indirectly to EMR vendors and practice groups.

- Key services/products: MedTalk (AI medical scribe that generates structured medical notes based on consultations) and MedTalk Connect (the FHIR-based interoperability layer that synchronises medical notes and related coding with practice EMR systems).

## 3. Current Situation Analysis

Current Process

In today's world, when MedTalk Connect must validate a new or updated connector, such as an Oracle Health Millennium endpoint, this is done informally, via ad hoc scripts, manual examination of FHIR payloads and - in a few instances - a system sufficiently close to production that it is capable of carrying real data risk under the Privacy Act 1988 (Cth). To date there is no unique, reusable, synthetic environment available, that is being used within FAZ Australia for its own project brief of ensuring that the connector maturity model is production-grade, sandbox validated and planned.

Existing Challenges

- There is no dedicated synthetic/sandboxed environment for testing FHIR-driven data exchange; testing takes place more towards production systems than desired.

- A repeatable, documented test process does exist for Terminology translation (SNOMED CT-AU to ICD-10-AM to MBS) but it is performed manually, case by case.

- Test coverage and confidence in connectors vary widely: Oracle Health Millennium and Best Practice/Halo Connect are production-ready, whereas Epic is currently a sandbox-only so test coverage and confidence vary.

- Error handling – slow response time, malformed data, dropped connections etc – is not systematically tested so there is risk of undetected failures in real clinical scenarios.

## 4. Root Cause Analysis

Problem Statement

The lack of a safe, repeatable test harness to test MedTalk Connect's FHIR-based interoperability and clinical terminology mapping against its EMR connectors prior to changes hitting the production environment is a potential clinical-safety, privacy and compliance risk.

Root Causes

- No synced and purpose-designed synthetic patient dataset coded to SNOMED CT-AU that can be re-used throughout the test cycles and across connectors.

- No formal, documented test-harness architecture for defining how mock EMR endpoints, terminology mapping logic and test orchestration should interrelate.

- The Terminology mapping logic (SNOMED CT-AU → ICD-10-AM → MBS) has been validated manually, not by an automatable and traceable test process.

- Testing gaps that are specific to the connector, especially Epic, which is still in a sandbox environment and hasn't been tested as much as Oracle Health Millennium or Best Practice/Halo Connect.

## 5. SWOT Analysis

| Strengths | Weaknesses |
| --- | --- |
| Existing production integration with Oracle Health Millennium and Best Practice/Halo Connect are established and working | No formal synthetic test environment or reusable synthetic patient dataset |
| Direct access to MedTalk Connect engineers and a domain-expert industry mentor (CTO | Manual production-adjacent testing of terminology mappings is performed |
| Internal connector maturity framework in place | Limited automated regression testing (Epic connector is sandbox-only) |
| Opportunities | Threats |
| A reusable, white-label test harness that generalises beyond MedTalk-specific connectors | Data-breach/privacy risk if any test process by chance comes into contact with real patient data, which is not in line with the My Health Records Act 2012 (Cth) |
| Reduced compliance and clinical-safety risk, allowing faster onboarding of new practices/EMRs | Evolving Australian digital health standards (SNOMED CT-AU releases, AU Core/AU CDI, My Health Record requirements) |
| A potential to automate terminology-mapping regression testing in Stage 2 | Vendor-side API changes (Halo Connect, Oracle Health Millennium) outside FAZ Australia's control |

## 6. Business Requirements Summary

The current state analysis highlights three business requirements to meet in Stage 1: (1) a fully synthetic test environment that has no contact with any real patient data, (2) a tested approach to FHIR-based data exchange and mapping to SNOMED CT-AU/MBS terminology, and (3) a documented test plan that accommodates success and failure scenarios (slow, invalid, dropped connections) across connectors, dependent on their level of maturity.

# Week 3 – Requirements Elicitation Report

## Introduction

The requirements were elicited for the Med Talk white label Test Harness developed in partnership with Faz Australia. The purpose of this elicitation process was to identify, capture and validate requirements of the test harness. These requirements are functional, non-functional and also stakeholders’ requirements needed to design the synthetic test environment to validate integration, SNOMED_CT_AU clinical records via Halo Connect using FHIR compliant data exchange. Stage 1 of the project is limited to only requirement analysis and planning. Therefore, following the waterfall approach excluding any coding, real patient data and live MedTalk integration. Requirements were gathered through project brief analysis, team workshops and then confirmed through meetings with mentor Atif Nisar.

## 2. Elicitation method used

| Method | Date | Participants | Purpose | Key Outputs | Limitations | Evidence location |
| --- | --- | --- | --- | --- | --- | --- |
| Industry project brief review | 20/07/2026 | Team members | To identify project requirements, objectives, scope and deliverables. | Project requirements, objectives, scope, success criteria and deliverables | No direct confirmation from the stakeholders/ client. | Moodle |
| Organisation website | 02/08/2026 | Team members | Identify Faz organisation overview. | Industry sector, business model, key products and services. | non | https://fazaustralia.com/ |
| Client meeting | 07/08/2026 | Client, Team members | Introduction and project overview | Supporting documents to kick off project | non | Teams meeting. |
| Team workshop/ Brainstorming | 10/08/2026 | Supervisor Team members | Analysing the project brief to understand the output product required. | Project product roadmap. | No direct stakeholders involved. | Teams class time recording. |
| Documentation review provided by client. | 12/08/2026 (ongoing) | Team members | Understand halo connect, MedTalk, Med Connect and compliance systems e.g. HL7 FHIR APIs. | Knowledge to work and apply on the project. | Complex terminology documented consuming time to understand. | GitHub |

## 3. Stakeholder Requirements

| ID | Stakeholder | Requirement statement | value | Priority | Evidence |
| --- | --- | --- | --- | --- | --- |
| SR1 | Medtalk Engineers | The test harness shall provide a synthetic test environment and implement Best Practice integration using synthetic patient data. | Allows engineers to test integrations safely before deployment. | high | Project brief |
| SR2 | Mentor (Atif Nisar) | The test harness shall support FHIR data exchange , patient records coded in SNOMED CT_AU simulating the real world integration. | Ensures the test harness accurately reflects real world integration behaviour and results are meaningful. | High | Meeting |
| SR3 | Clinic End Users | The test harness shall verify accurate translation of SNOMED CT_AU codes to ICD-10-AM and MBS billing codes. | Inaccurate code translation would lead to billing errors and inaccurate clinical records. | High | Project brief |
| SR4 | Supervisor | The project shall deliver stage 1 deliverables like architecture diagram, test plan, test data plan. | Meet academic project milestones. | High | Project brief |
| SR5 | Engineering Team | The test harness automatic tests should correctly handle good data, bad data and dropped connection. | Validating baseline behavior, error handling and robustness of the test harnes | High | Project brief |
| SR6 | Mentor (Atif Nisar) | Test harness will run full test and produce a report of passed or failed tests and the reason. | Required evidence for Faz Australia and assessment criteria. | Medium | Project Brief |

## 4. Functional Requirements

| ID | Functional requirement | Actor/component | Related BR/SR | Priority | Acceptance evidence | Source | Confirmed? |
| --- | --- | --- | --- | --- | --- | --- | --- |
| FR1 | The test harness shall provide a synthetic environment simulating the clinic and hospital systems that MedTalk integrate with like Best Practice using mock patient data. | Synthetic environment | SR1 | high | Mock environment deployed and accessible using mock clinical records. | Project brief |  |
| FR2 | The test harness shall simulate Best Practice integration through Halo Connect exposing FHIR compliant interfaces. | Halo Connect | SR2 | high | Halo connect interface responds to FHIR requests using the correct format. | Project brief |  |
| FR3 | The test harness shall source a set of synthetic patient records coded using SNOMED CT-AU | Test harness (Data generator e.g. synthea) | SR2 | high | Clinical synthetic dataset produced using SNOMED CT-AU codes. | Project brief |  |
| FR4 | The test harness shall load synthetic patient records into the test environment. | Test Harness | SR1 | High | Synthetic patient records are successfully loaded and retrievable. | Project brief | Yes |
| FR5 | The test harness shall validate the synthetic clinical records against defined data requirements like fields, schema, coding validity SNOMED CT-AU | Test harness (Validation Module) | SR5 | high | Validation rules documented, clinical records pass/fail test. | Team defined |  |
| FR6 | The test harness shall test the mapping of SNOMED CT_AU concepts to ICD-10AM diagnosis codes including edge cases like ambiguous or unmapped codes. | Test harness (mapping Module) | SR2 | high | Test cases confirm correct ICD-10-AM output for known SNOMED CT-AU inputs and flag edge cases. | Project brief |  |
| FR7 | The test harness shall test the mapping of SNOMED CT-AU concepts to MBS billing codes including edge cases. | Test harness (mapping Module) | SR2 | high | Test cases confirm correct MBS code output for known SNOMED CT-AU inputs and flag edge cases. | Project brief |  |
| FR8 | The test harness shall simulate invalid or malformed clinical data to validate the records. | Test harness (fault injection e.g. incorrect clinical record) | SR5 | high | Malformed data sent to the synthetic environment triggers expected error/rejection response and reason. | Project brief |  |
| FR9 | The test harness shall simulate slow/delayed responses from an external clinical system. | Test harness (fault injection) | SR5 | medium | Simulated delay triggers timeout/retry behavior to be defined in test plan. | Project brief |  |
| FR10 | The test harness shall simulate a dropped connection during data exchange. | Test harness (fault injection) | SR5 | high | Simulated disconnection triggers expected recovery/error logging behavior. | Project brief |  |
| FR11 | The test harness shall automatically record the result of each test and mark it as passed or failed. | Test harness (Test run) | SR6 | high | Test execution log shows pass/fail status for the test. | Project brief |  |
| FR12 | The test harness shall record each reason for failed test. | Test harness (Test run) | SR6 | high | Failed test entries include a specific failure reason/error message. | Project brief |  |
| FR13 | The test harness shall generate a report summarizing the test results. | Test harness (Reporting Module) | SR6 | high | Report generated showing totals passed/failed and details per test case. | Project brief |  |

## 5. Non-Functional requirements

| ID | category | Measurable Requirement | Metric/target | Scope | Priority | Source |
| --- | --- | --- | --- | --- | --- | --- |
| NFR 1 | Security | The test harness shall restrict access to authorized test environment users. | 100% unauthorised access attempt rejected. | Test harness environment. | High | Project requirement. |
| NFR2 | Privacy | The test harness shall only use synthetic patient data. | 100% synthetic patient records. | Dataset | High | Project brief |
| NFR3 | Compliance | The test harness will only use synthetic dataset. | 100% synthetic patient records used or stored during testing. | Entire Test Environment | High | Project brief |
| NFR4 | Performance | The test harness shall process standard test case within acceptable response time. | Test results are returned within 5 seconds under normal test conditions | Test harness | Medium | Project requirement |
| NFR5 | Reliability/ Availability | The test harness shall consistently complete automated tests without unexpected system failures. | 95% of the test runs complete successfully. | Test harness | High |  |
| NFR6 | Usability/Accessibility | The test harness shall allow the project users to execute tests easily and understand results without technical knowledge. | Users can start test run and get results with 3 steps. Results report would be self-descriptive. | Test interface and Reports | Medium | Project requirement |
| NFR7 | Interoperability | The test harness shall support exchange of test data using the FHIR standard. | 100% defined FHIR test messages include predefined request payload, expected responses/status outcome and validation against the FHIR standards. | FHIR interface (data exchange layer) being tested via the test harness and halo connect integration. | High | Project Brief |

## 6. Requirements Prioritisation

| Priority | Project requirements assigned |
| --- | --- |
| Must have | FR1, FR2, FR3, FR4,FR5, FR6, FR7, FR8, FR10, FR11, FR12, NFR1, NFR2, NFR3, NFR7, |
| Should have | FR9, FR13, NFR4, NFR5 |
| Could have | NFR6 |
| Will not have now | Medtalk integration, real patient billing, real patient data |

## 7. Assumptions and Constraints

| ID | Type | Statement | Project impact | Validation | Owner |
| --- | --- | --- | --- | --- | --- |
| AC1 | constraint | Stage 1 only focuses on requirements and analysis following a waterfall model approach to project. | No precoding to be done to validate proposed architecture and design. | Alignment to assessment brief. | Team |
| AC2 | Constraint | Budget and cloud services are not provided by both client and College | The test harness would not be accessible on the internet. | Client confirmation and College conformation. | Team |
| AC3 | Assumption | Halo connect will provide a set of defined FHIR resources/endpoints to ensure the test harness send/receive data. | If Halo Connect expects different resources/endpoints the test harness would not run or mimic the real-world integration. | Halo connect documentation to be reviewed and confirm the integration supported resources or endpoints or profiles. | Rikesh |
| AC4 | Constraint | The test harness will only use synthetic patient records only. | Breach of healthcare privacy laws and internal data governance policies. | Confirm data generation method and verify dataset does not contain personal identifiers. | Charity |
| AC5 | Assumption | The mapping of SNOMED-CT-AU to ICD-10-AM used by the test harness is defined and agreed on in stage 1 | Wrong billing/clinical records mapping results in misleading outcomes or test fails. | Validating mapping rules against the mapping documentation. | Charity |
| AC6 | Assumption | The test harness will be able to simulate / validate/ detect good data, bad data, dropped/ slow response. | Tests would not prove robustness of the test harness which lead to system failures to go undetected. | Create fault test plans to validate whether the test harness detects them. | Zubair |
| AC7 | Constraint | The project stakeholder will provide the necessary documentation (FHIR, Halo Connect, connection specifications) | Delays in defining project scope/ requirements leading to schedule slip. | Tracking document requests and obtain versions/links on an agreed deadline. | Sonam |

## 8. Open Questions for client

| QID | Question | Why needed | Asked to | Response / decision | Status |
| --- | --- | --- | --- | --- | --- |
| Q1 | What are the specific Best Practice systems /tools other than Halo Connect that will integrate with the test harness? | To define the exact connection points, data flows and requirements for the architecture diagram and test harness | Mentor | Not specified | Open |
| Q2 | What are the exact FHIR resources and endpoints required and are there any must use profiles/constraints? | To ensure the synthetic dataset and mapping are compatible with the real FHIR expectations of the target systems. | Mentor | Not specified | Open |
| Q3 | For the dataset how many synthetic records and diversity level are expected for a meaning edge case testing? | To ensure dataset size and coverage is sufficient. | Mentor | Not specified | Open |
| Q4 | Apart from the SNOMED-CT-AU coding rules are there any internal reference? | To produce correct SNOMED input that matches the systems intended to work on. | Mentor | Not specified | Open |
| Q5 | Are there any library/version/service to be used when translating from SNOMED=CT-AU to ICD-10AM and MBS? | To ensure the mapping approach is up to date and verify billings correctly. | Mentor | Not specified | Open |
| Q6 | Is there any security/privacy requirements that apply for using synthetic data e.g. deidentification rules, network access restrictions or logging redaction? | To ensure compliance in not breached accidentally. | Mentor | Not specified | Open |
| Q7 | Is MedTalk the record system in scope and is the integration in scope only limited to test connectivity or is there a need to validate real authentication and authorisation? | To define how the security and configurations would be tested. | Mentor | Not specified | Open |
| Q8 | Which systems are the source in the test harness? Does the test harness receive or send first? | To determine architecture design of the test harness. | Mentor | Test harness would receive to validate the integration and data sent. | Closed |

## 9. Requirements Traceability Snapshot

| Business req. | Stakeholder req. | FR/NFR IDs | Source | Priority | Planned validation | Status |
| --- | --- | --- | --- | --- | --- | --- |
| BR1 | SR1 | FR1, NFR2, NFR3 | Project brief | High | Preventing any real identifier usage. | To be confirmed. |
| BR2 | SR2 | FR2, NFR7 | Project brief | High | Reviewing FHIR interface configurations against Halo Connect to validate responses against FHIR | To be confirmed |
| BR3 | SR5 | FR8, FR9, FR10 | Project brief | High | Execute pass/fail tests for all edge-cases to confirm system behaviours. | To be confirmed |
| BR4 | SR3 | FR6, FR7 | Project brief | High | Test SNOMED-CT-AU to ICD-10-AM mapping including mapped and unmapped codes. | To be confirmed |
| BR5 | SR4 | FR5 | Project brief | High | Confirm architecture diagram using requirements in FR5 to match the test harness interface. | To be confirmed |
| BR6 | SR6 | FR11, FR12,FR13, NFR5 | Project brief | High | Executing full test suite per integration and generating summary report. | To be confirmed |

# Week 4 – Software Requirements Specification

Bottom of Form

## 1. Introduction

Purpose

This Software Requirements Specification (SRS) provides the requirements and behavior specifications for the Synthetic FHIR R4 Sandbox & Test Harness system (FAZ Australia. (n.d.)). This system is designed to act as a sandbox environment for testing the interoperability of health care data exchanges and integrations using synthetic clinical data.

Functional and non-functional requirements along with interactions, scope, and acceptance criteria have been specified in this Software Requirements Specification (SRS).

Scope

The scope of the project will be based on a synthetic healthcare test environment that will be able to create interactions between different clinical systems through FHIR-based synthetic data. Note: the in-scope items below describe the full functional scope of the target system, most of which will be realised and demonstrated in Stage 2.

In-scope

- Synthetic loading of patient and clinical records into the test environment.

- Validation of synthetic clinical records against the data and coding requirements.

- Simulation of FHIR R4-based interactions with different mock clinical systems.

- Testing of SNOMED CT-AU code translations to ICD-10-AM and MBS codes.

- Simulation of invalid data and response times, as well as dropped connections.

- Execution of tests in an automated fashion and collection of pass/fail results.

- Generation of reports with test results and failures.

- HL7v2 messaging (where relevant) and simulated SMART on FHIR (OAuth 2.0) authentication flows, aligned to the AU Core FHIR implementation Guide, consistent with week 1 Section 4.

- Test coverage weighted by connector maturity: Oracle Health Millennium and Best Practice/Halo Connect treated as production-grade; Epic treated as sandbox-only.

Out-of-scope

- Real patient data.

- Production MedTalk integration.

- Billing for real patients.

- Hosting and authentication in production.

- Coding/implementation in Stage 1, which is about requirements gathering and planning.

## 2. System overview

Proposed solution Overview

The proposed solution is Synthetic FHIR R4 Sandbox & Test Harness which provides a safe environment to test interactions between healthcare information systems. The test harness uses synthetic clinical data and FHIR interfaces to interact with mock clinical systems.

The proposed solution will allow test users and automated test mechanisms to:

- Load synthetic clinical data into sandbox.

- Validate structure and coding of clinical data.

- Perform FHIR R4 message exchange with mock clinical systems.

- Validate SNOMED CT-AU to ICD-10-AM and MBS code mappings.

- Introduce controlled faults such as data corruption, delays and connection drops.

- Validate actual vs expected system behavior.

- Capture test results and failure reasons.

- Create automated test report.

The overall test scenario can be represented by the following chain of operations:

Synthetic Clinical Data → FHIR R4 Sandbox → Mock Clinical System → Validation/Mappings & Faults Testing → Automated Test Results → Test Report.

The main goal of the solution is to demonstrate that integration is working as expected in normal and exceptional cases. The specified requirements clearly state that FHIR data exchange, synthetic SNOMED CT-AU, validation, fault injection and automated test reports are important capabilities. This end-to-end chain, and the modules that implement it (Data Generator, Validation Module, Mock Clinical System, Mapping Module, Fault-Injection, Test Run Modules and Reporting Modules), is illustrated in Figure 2 (Appendix B).

## 3. Use Cases for Key Interactions

The use cases outline the interaction capabilities that the Synthetic FHIR R4 Sandbox & Test Harness offers. They have been based on the confirmed scope of the project and the Functional Requirements FR1 - FR13. The use cases begin from the structured FHIR data boundary onwards. MedTalk AI, real clinical systems, production hosting, and production identity/auth are out of scope for these interactions.

The use cases to FR traceability are as follow:

| Use Case | Related FRs |
| --- | --- |
| UC-01 Load Synthetic Clinical Data | FR3, FR4 |
| UC-02 Validate Synthetic Clinical Record | FR5 |
| UC-03 Exchange FHIR Data with Mock Clinical Systems | FR1, FR2 |
| UC-04 Perform SNOMED CT-AU Mapping Checks | FR6, FR7 |
| UC-05 Execute Fault-Injection Test | FR8, FR9, FR10 |
| UC-06 Execute Automated Test and Record Result | FR11, FR12 |
| UC-07 Generate Automated Test Report | FR13 |

UC-01: Load Synthetic Clinical Data

Primary Actor: Test User / Test Harness

Goal: To load synthetic patient and clinical records into the synthetic healthcare environment.

Functional Requirements Related: FR3, FR4

Pre-Conditions

The synthetic FHIR R4 sandbox is accessible.

A synthetic dataset is accessible.

The dataset includes the necessary clinical resources and codes.

Main Flow

The test user chooses or starts to load a synthetic dataset.

The test harness parses the synthetic patient and clinical records.

The test harness verifies the possibility to process the records.

The records are loaded into the synthetic environment.

The records are saved in the PostgreSQL environment.

The test harness saves the result of the data loading operation.

The loaded records become available for further testing.

Alternate/Exceptional Flows

If the dataset is impossible to process, the load operation is declined and the error is logged.

If the record doesn’t meet the predefined validation requirements, the record is recognized as an invalid one and not processed silently.

Expected Result

Synthetic clinical records are successfully loaded and available for testing.

UC-02: Validate Synthetic Clinical Record

Actor: Test Harness – Validation Module

Purpose: Establish if a synthetic clinical record meets the structural and coding criteria that have been specified.

Associated Functional Requirement: FR5

Prerequisites

The synthetic clinical record has been delivered to the test harness.

Criteria by which the validation can be performed have been established.

Flow

The test harness gets the clinical record.

The validation module tests the required fields and structure.

The validation module tests the required coding.

The SNOMED CT-AU coded clinical data is tested to meet the specified requirements.

The validation module establishes if the record has passed or failed the validation process.

The result of the validation is registered.

Exceptions / Alternative Flow

If the required field is not there, the validation is considered failed.

If the resource does not comply with the expected FHIR/AU Core structure, the record is rejected/put into the validation failure status.

If a coding is invalid, the validation failure is recorded together with the reason.

Expected Result

The validation result and the reason for the failure, if any, are established for the record.

UC-03: Interact With Mock Clinical System Using FHIR Data

Primary Actor: Test Harness

Secondary Actors: Synthetic FHIR R4 Sandbox, Mock Clinical System

Goal: To test interactions between the sandbox and clinical system using FHIR.

Functional Requirements that Support this UC: FR1, FR2

Precondition

Synthetic FHIR R4 sandbox should be up and running.

Mock clinical system should be present.

FHIR resource should be present for testing.

Main flow

Test harness creates FHIR R4 request.

Request is passed via simulated interaction between connector/API.

Selected mock clinical system receives request.

Mock clinical system processes the request based on behavioural model defined.

Response is received from mock clinical system.

Result from mock clinical system is evaluated by test harness against expected result.

Result is recorded.

Alternate/Exception flows

Mock clinical system may generate structured error.

Malformed request data may be passed.

Connection can be intentionally delayed or dropped as part of fault injection testing.

Expected Result

Test harness successfully tests FHIR interaction and determines if the expected behaviour was observed.

UC-04 Perform SNOMED CT-AU Mapping Checks

Primary Actor: Test Harness - Mapping Module

Goal: Validate mappings between SNOMED CT-AU concepts and ICD-10-AM/MBS codes.

Related Functional Requirements: FR6, FR7

Preconditions

Synthetic clinical condition that includes SNOMED CT-AU concept is available.

Mapping rules and value set tables are available.

Test case has expected outcome.

Main Flow

Mapping module receives SNOMED CT-AU-coded clinical concept.

Module identifies mapping rule for the concept.

SNOMED CT-AU concept is validated for ICD-10-AM mapping.

SNOMED CT-AU concept is validated for MBS mapping if relevant.

Actual mapping outcome is compared to the expected one.

Mapping outcome comparison is recorded by the test harness.

Result of the mapping is included in automated test report.

Alternative/Exception Flows

When there is no mapping, the concept is identified as unmapped.

When there is more than one mapping option available, the test case is defined as edge case.

If actual outcome does not match the expected one, the test fails and discrepancy is recorded.

Expected Outcome

Mapping test validates whether the expected outcome for ICD-10-AM/MBS mapping is received, including edge cases.

UC-05: Perform Fault Injection Testing

Primary Actor: Tester / Test Harness

Goal: Validate the behavior of the simulated healthcare ecosystem under intentionally generated invalid or unreliable conditions.

Related Functional Requirements: FR8, FR9, FR10

Preconditions

Test harness and selected mock clinical system are available.

Fault injection testing scenario is defined.

Main Flow

Tester or automated test harness selects the fault scenario.

Fault is injected by the test harness.

Selected mock system processes the request.

The resulting behavior is captured by the test harness.

The actual behavior is evaluated against the expected behavior.

The outcome of the test is registered.

Reason of any failure is registered.

Fault Scenarios

1. Invalid request

The invalid request is refused.

Structured error message is generated and Failure is logged.

2. Delayed request

Timeout is reached while processing the request.

Timeout failure is considered separate type of failure.

3. lost Connection

Operation performs according to predefined retry/recovery policy.

Operational failure is logged and reported.

Expected Result

The test harness demonstrates and registers expected behavior under selected failure scenario.

UC-06 Execute Automated Test and Record Result

Primary Actor: Test Harness – Test Run Module

Goal: Run a test case automatically and log the pass/fail status of the test.

Associated Functional Requirements: FR11, FR12

Preconditions

Test case and expected result have been identified.

Sandbox and mock system exist.

Main Flow

Start test case by test harness.

Perform defined interaction by test harness.

Capture response/system behavior.

Compare actual result with expected result.

Classify test as either PASSED or FAILED.

Log result of test.

If test is failed, log reason of failure.

Alternative/Exception Flows

If the expected response was not obtained, then classify test as failed.

If there is an unexpected system error, log this as the reason for test failure.

If there was a timeout, log test under timeout/failure.

Expected Result

All run tests are logged as passed or failed tests, and any failed tests have an identifiable reason.

UC-07: Create Automated Test Report

Primary Actor: Test Harness – Reporting Module

Goal: Create a report outlining the result and coverage of the automated test.

Related Functional Requirements: FR13

Preconditions

One or more automated tests have been completed.

Results from the tests can be accessed by the reporting module.

Main Flow

Result from the tests is obtained by the reporting module.

The number of total tests is counted.

Pass rate is counted.

Failures are categorized by severity level.

Coverage of resource and endpoints are collected.

Timestamp of the test is recorded.

Edge case results are mapped.

Expected and actual mapping results are logged.

The report is created.

Report is delivered as a testing/deployment artifact.

Expected Outcome

An automated test report is created that has enough information regarding the outcome of the test and individual test/coverage information.

## 4. Acceptance criteria for each use cases

Conclusion

## Bibliography

AI, M. (2025). MedTalk AI — Ambient Clinical Intelligence for Australian Healthcare. MedTalk AI. https://medtalk.co/au

National Clinical Terminology Service - National Clinical Terminology Service. (2019, June 6). National Clinical Terminology Service. https://www.healthterminologies.gov.au/learn/clinical-terminology/snomed-ct-au/

FAZ Australia. (2026). FAZ Australia. https://fazaustralia.com/

FAZ Australia. (n.d.). STARTE~1.DOC  [Internal project document].

HL7 International. (2019). FHIR release 4 (v4.0.1). https://hl7.org/fhir/R4/

My Health Records Act 2012 (Cth). https://www.legislation.gov.au/C2012A00063

Privacy Act 1988 (Cth). https://www.legislation.gov.au/C2004A03712

# Appendices

Appendix A: Power–Interest Stakeholder Matrix (Week 1)

See Figure 1 in Week 1, Section 5 (Stakeholder Analysis).

Appendix B: Draft Architecture Diagram (Stage 1 Deliverable)

Figure 2: Test harness architecture, built directly from Week 4’s operational chain and use cases

Appendix C: Meeting Minutes, Interview Notes and GitHub/Jira Links

Meeting Minutes, Interview notes are maintained in the team’s GitHub repository. 
GitHub link 
Jira Link

- ICT492 Project Assessment Jira Link:

- Industry Project Jira Link: