ICT942 – CYBER SECURITY PROJECT

Assessment 1

Weeks 1–3 Group Report Working Template

For industry-based cybersecurity projects

| Project title | MedSandbox - A healthcare integration testing platform using synthetic clinical data. |
| --- | --- |
| Industry partner | Faz Australia |
| Group name/number | 1 |
| Team members | Sonam Pelden, Zubair Adil Soomro, Charity Gwese, Rikesh Aryal |
| Supervisor | Md Ashraf Uddin |
| Date | 3 august 2026 |

## Suggested Word Allocation for the First Half

| Section | Suggested words | Main evidence | Status |
| --- | --- | --- | --- |
| Week 1 – Project Charter and Stakeholder Analysis | 600–750 | Project brief, client meeting, team discussion | [Not started / Draft / Reviewed] |
| Week 2 – Business and Problem Analysis | 700–850 | Organisation website, project brief, process/problem analysis | [Not started / Draft / Reviewed] |
| Week 3 – Requirements Elicitation | 700–900 | Client notes, brief, stakeholder needs, clarification log | [Not started / Draft / Reviewed] |
| Subtotal for Weeks 1–3 | Approximately 2,000–2,500 | Leave sufficient space for Weeks 4–5 and integration | [Track actual word count] |

## Week 3 In-Class Workflow (Three Hours)

| Activity | Time | Expected output |
| --- | --- | --- |
| 1. Project evidence check | 15 minutes | Open the project brief, client notes, Jira, and GitHub. Identify missing information. |
| 2. Complete Week 1 draft | 35 minutes | Finalise the project background, objectives, scope, stakeholders, and success criteria. |
| 3. Complete Week 2 draft | 40 minutes | Document the current situation, business problem, root causes, SWOT, and business requirements. |
| 4. Draft Week 3 requirements | 60 minutes | Record elicitation methods and develop stakeholder, functional, and non-functional requirements. |
| 5. Traceability and client questions | 20 minutes | Link requirements to stakeholders/evidence and list questions requiring confirmation. |
| 6. Peer quality review | 20 minutes | Another group member checks clarity, consistency, evidence, and project-specific wording. |
| 7. Jira/GitHub update | 10 minutes | Assign next actions, commit the draft, and record individual contributions. |

# Assessment 1 Report Front Matter

## Cover Page

Use the official CIHE cover page if one is provided. Include the following details.

| Required item | Group entry |
| --- | --- |
| Unit code and title | ICT942 – Cyber Security Project |
| Assessment | Assessment 1 – Weeks 1–3 Group Report (Project Charter, Business Analysis, Requirements Elicitation) |
| Project title | MedSandbox – A Healthcare Integration Testing Platform Using Synthetic Clinical Data |
| Industry partner | FAZ Australia (MedTalk) |
| Group number | Group 1 |
| Team members | Sonam Pelden, Zubair Adil Soomro, Charity Gwese, Rikesh Aryal |
| Supervisor | Md Ashraf Uddin |
| Submission date | 3 August 2026 |

## Table of Contents

Generate an automatic table of contents after all headings are finalised.

[Insert automatic Table of Contents in the final report.]

## Introduction to the Portfolio

This portfolio presents the Weeks 1-3 analysis for the MedSandbox project, undertaken for industry partner FAZ Australia as part of ICT942 Cyber Security Project. FAZ Australia's flagship product, MedTalk, is an AI clinical documentation platform that listens to doctor-patient consultations and drafts structured clinical notes. As MedTalk connects to a growing number of clinic and hospital systems, FAZ Australia needs a safe, synthetic-data environment in which engineers can test these integrations before any change is exposed to a real patient record. This report is organised into three sections: Week 1 establishes the project charter and stakeholder analysis; Week 2 documents the current integration environment, business problem, and root causes; and Week 3 elicits and prioritises stakeholder, functional, and non-functional requirements for the proposed MedSandbox test harness. Together, these sections build the evidence base that will support the Software Requirements Specification and feasibility work to follow in Week 4.

# WEEK 1 – Project Charter and Stakeholder Analysis

## 1.1 Project Overview

Enter the confirmed project details. Do not use informal or shortened names unless the client uses them.

| Field | Project-specific information |
| --- | --- |
| Project title | MedSandbox – A Healthcare Integration Testing Platform Using Synthetic Clinical Data |
| Industry partner | FAZ Australia |
| Product/platform affected | MedTalk – AI clinical documentation platform (“AI medical scribe”) |
| Project mentor | Atif Nisar – Co-Founder, MedTalk.co / CTO, FAZ Australia |
| Host company location | Canberra, ACT, Australia |
| Communication methods | Email, Google Drive/Docs, weekly video call (Zoom/Teams) |

## 1.2 Project Background

Who is the industry partner and what does the organisation do?

What product, service, process, or system is affected?

What business or cybersecurity problem led to this project?

Who is affected by the problem?

Why is a solution needed now?

FAZ Australia is a Canberra-based health-technology company whose flagship product, MedTalk, is an AI-powered clinical documentation platform, often described as an “AI medical scribe”. MedTalk listens to doctor-patient consultations and automatically drafts structured clinical notes, reducing the administrative burden on doctors and allowing more time for patient care. MedTalk is already used by medical practices across Australia and integrates with the clinical software those practices run day to day, most notably practice-management systems such as Best Practice, as well as broader hospital systems.

As FAZ Australia expands MedTalk's integrations to more clinic and hospital systems, its engineers currently have no dedicated, safe environment in which to test how MedTalk connects, sends, and receives clinical data. Testing changes against live systems risks exposing real patient records, creating clinical safety, privacy, and regulatory concerns (for example, under the Australian Privacy Principles). This affects MedTalk's engineering team directly, and indirectly affects every clinic and patient relying on MedTalk's accuracy and reliability. A dedicated synthetic-data integration test harness is needed now because FAZ Australia is scaling MedTalk to new practices and systems, and each new integration currently carries avoidable risk, cost, and delay without a repeatable way to validate it before go-live.

## 1.3 Project Objectives

| ID | Objective | Evidence of completion | Source/justification | Confirmed? |
| --- | --- | --- | --- | --- |
| OBJ1 | Design and build a synthetic, SNOMED CT-AU coded patient dataset that can be used to test MedTalk's clinic and hospital integrations without using real patient data. | Dataset delivered and validated against SNOMED CT-AU coding rules, reviewed by the mentor. | Project brief (deliverables) | To confirm |
| OBJ2 | Build a working, safe test environment (MedSandbox) that replicates MedTalk's connection to clinic software such as Best Practice. | Test environment is operational and a how-to-use guide is delivered. | Project brief | To confirm |
| OBJ3 | Develop an automated test suite that checks MedTalk's integration connections and reports what was tested and what was found. | Test suite runs automatically and produces a results report. | Project brief | To confirm |
| OBJ4 | Produce simple architecture/data-flow diagrams and a final presentation showing how the MedSandbox components fit together. | Diagrams and presentation delivered and reviewed by the mentor. | Project brief | To confirm |

## 1.4 Project Scope

| Scope ID | In scope / Out of scope | Description | Reason or evidence |
| --- | --- | --- | --- |
| SC1 | In | Design and build a synthetic, SNOMED CT-AU coded patient dataset. | Project brief deliverables |
| SC2 | In | Build a test environment simulating MedTalk's connection to Best Practice (or a comparable clinic practice-management system). | Project brief |
| SC3 | In | Develop an automated integration test suite plus a results report. | Project brief |
| SC4 | In | Produce architecture/data-flow diagrams and a final presentation. | Project brief |
| SC5 | Out | Any change to MedTalk's core AI note-generation/transcription model. | Project brief – objective is integration testing, not the scribe itself |
| SC6 | Out | Testing against real, identifiable patient records or live production clinic/hospital systems. | Project brief – explicitly synthetic-data only |

## 1.5 Stakeholder Analysis

| ID | Stakeholder | Role | Needs/interest | Influence | Engagement method | Evidence |
| --- | --- | --- | --- | --- | --- | --- |
| ST1 | Atif Nisar | Project mentor / Co-Founder MedTalk.co, CTO FAZ Australia | A reliable, standards-aligned test harness; visibility into which integrations are safe to release | High | Weekly video call, email | Project brief |
| ST2 | MedTalk engineering team | Developers/users of MedSandbox | A repeatable way to test integrations without touching real patient data | High | Weekly check-in, Google Drive | Project brief |
| ST3 | Medical practices using MedTalk | Indirect beneficiary / client clinics | Confidence that MedTalk integrations are accurate and reliable before go-live | Medium | Represented via mentor, not directly engaged | Project brief (inferred) |
| ST4 | Patients whose consultations MedTalk documents | Ultimate data subject | Assurance that testing never uses real personal health information | Medium | Protected via synthetic-data scope; not directly engaged | Project brief (inferred) |
| ST5 | Readygrad (WIL program) | Program administrator | Assessable deliverables, feedback, and compliance with WIL terms | Medium | Email, documentation | Project charter / host expectations |
| ST6 | Student project team | Developers/authors of MedSandbox | Clear requirements and mentor feedback to deliver a successful project | High | Weekly call, Jira/GitHub | Team |

## 1.6 Success Criteria

| ID | Success criterion | How it will be measured | Target/threshold | Source |
| --- | --- | --- | --- | --- |
| SC1 | A synthetic patient dataset is coded in SNOMED CT-AU. | Automated validation against SNOMED CT-AU terminology | 100% of records pass coding validation | Project brief |
| SC2 | MedSandbox test environment successfully simulates a connection to Best Practice. | Manual and automated connection tests | All defined integration test cases execute without environment errors | Project brief |
| SC3 | Automated test suite covers key integration scenarios. | Test suite execution and coverage report | Test suite covers all defined functional requirement test cases | Project brief |
| SC4 | Test suite catches injected/known integration errors. | Fault-injection testing | ≥90% of injected errors detected | Team-defined, to confirm with mentor |
| SC5 | Mentor/engineer can operate MedSandbox using the how-to guide alone. | Usability walkthrough with mentor | Mentor completes a test run unaided | Project brief |

## 1.7 Week 1 Evidence Checklist

Record where the evidence can be found. Links may point to GitHub documents, Jira issues, or meeting minutes.

| Evidence item | Location/link | Owner | Completed? |
| --- | --- | --- | --- |
| Industry project brief | Shared Google Drive / GitHub /docs folder | Team | In progress |
| Kick-off meeting minutes with Atif Nisar | GitHub /meeting-minutes (Appendix A) | Team | Not started |
| Stakeholder analysis draft | Assessment 1 report, Section 1.5 | Team | Draft |
| Objectives and scope confirmation | Assessment 1 report, Sections 1.3–1.4 | Team | Draft |
| Jira board setup | Jira project (Group 1) | Team | Not started |
| GitHub repository setup | /docs/assessment-1 | Team | Not started |

# WEEK 2 – Business and Problem Analysis

## 2.1 Executive Summary

Write this section after completing the Week 2 analysis. Summarise the organisation, current situation, main problem, root causes, and business requirements. Suggested length: 150–200 words.

FAZ Australia is a Canberra-based health-technology company whose MedTalk platform is an AI clinical documentation tool used by medical practices across Australia. MedTalk integrates with clinic software such as Best Practice and with hospital systems to draft structured clinical notes from doctor-patient consultations. Currently, MedTalk's engineers validate new and updated integrations by connecting directly to partner or client systems, since no dedicated synthetic-data test environment exists. This creates a risk of exposing real patient data during testing, slows down integration development, and makes it difficult to catch connection or data-mapping errors before they reach a live clinic. The main problem is the absence of a safe, repeatable, and standards-aligned (SNOMED CT-AU) environment for testing healthcare system integrations. Root causes include the pace of MedTalk's practice onboarding, the lack of an existing synthetic patient dataset, and the absence of an automated integration test suite. Business requirements arising from this analysis centre on providing a reusable synthetic test environment, automated integration testing, and clear reporting, so FAZ Australia can validate MedTalk's connections accurately and reduce compliance risk before switching them on for real clinics.

## 2.2 Organisation Overview

Provide only information relevant to the project. Use credible organisational sources and distinguish confirmed facts from assumptions.

| Aspect | Project-specific description | Evidence/source |
| --- | --- | --- |
| Industry sector | Health technology / digital health – clinical documentation software | Company website |
| Business model | SaaS platform (MedTalk) provided to medical practices | Company website/brief |
| Key products/services | MedTalk – AI clinical documentation (“AI medical scribe”) that drafts structured notes from consultations | Project brief |
| Target customers/users | Medical practices and their doctors across Australia | Project brief |
| Relevant systems/processes | Integrations with clinic practice-management software (e.g., Best Practice) and hospital systems | Project brief |
| Regulatory or operating environment | Australian healthcare data and privacy requirements (e.g., Australian Privacy Principles) and clinical coding standards such as SNOMED CT-AU | Inferred from brief/industry context |

## 2.3 Current Situation and Process

Explain how the relevant process, service, or system currently works. Where the product is new, describe the proposed operating context and the gap that the project must address.

Describe the current or intended workflow from the user and organisation perspectives.

Identify systems, people, data, external providers, and decision points.

Insert a current-state process diagram where suitable.

Do not claim a current process exists if the client brief does not provide one.

MedTalk currently integrates with clinic practice-management systems (such as Best Practice) and hospital systems by receiving consultation audio, generating structured clinical notes, and sending or reconciling that structured data with the target system's records and coding standards. Today, when FAZ Australia's engineers build or update one of these integrations, verification happens by connecting to sandbox or live instances of partner systems where available, or by manual, ad hoc checks against real or informally created test data. There is no shared, synthetic, SNOMED CT-AU-coded patient dataset, and no automated test suite that repeatedly checks data mapping, message formatting, or error handling across integrations. The process below reflects this current, largely manual verification workflow and the gaps the MedSandbox project must close.

| Process step | Actor/system | Input | Activity | Output | Issue/gap |
| --- | --- | --- | --- | --- | --- |
| Consultation | MedTalk (client device/app) | Doctor-patient conversation | Records and transcribes the consultation | Raw audio/transcript | No synthetic environment to test capture reliability |
| Note generation | MedTalk AI engine | Transcript | Drafts structured clinical note | Structured clinical note (draft) | Not in scope of MedSandbox (core AI model) |
| Coding/mapping | MedTalk integration layer | Structured note | Maps note content to clinical coding standards (e.g., SNOMED CT-AU) and target system fields | Coded, mapped data | No synthetic, standards-coded dataset exists to test mapping accuracy |
| Integration send | MedTalk connector | Coded/mapped data | Sends data to clinic software (e.g., Best Practice) or hospital system | Data delivered/updated in target system | Currently tested via live/partner systems – risk of touching real patient data |
| Verification | MedTalk engineer (manual) | Sent data + target system record | Manually checks the integration worked correctly | Pass/fail notes (informal) | No automated, repeatable test suite; verification is ad hoc |
| Release | FAZ Australia engineering team | Verified integration | Approves and deploys integration update to production | Live integration for clinic use | No formal test harness gate before release, increasing compliance/clinical risk |

## 2.4 Existing Challenges

Describe the main business, technical, cybersecurity, operational, or user challenges. Explain the impact of each challenge rather than listing generic concerns.

| ID | Challenge | Affected stakeholder/process | Evidence | Business/security impact | Priority |
| --- | --- | --- | --- | --- | --- |
| CH1 | No synthetic, standards-coded test dataset | MedTalk engineering team / integration development | Project brief (deliverables list) | Engineers cannot test safely without risking real patient data exposure | High |
| CH2 | No dedicated, safe test environment | MedTalk engineering team | Project brief (project objective) | Integration testing relies on live or partner systems, increasing risk | High |
| CH3 | No automated integration test suite | MedTalk engineering team | Project brief (deliverables) | Manual, ad hoc verification is slower and more error-prone | High |
| CH4 | Growing number of clinic/hospital integrations to support | FAZ Australia (scaling MedTalk) | Company background (used across Australian practices) | Increases the volume and risk of untested integration changes over time | Medium |
| CH5 | Regulatory/compliance exposure from testing near real patient data | FAZ Australia, patients, clinics | Inferred from healthcare context | Potential privacy breach, clinical safety risk, and reputational/compliance cost | High |

## 2.5 Problem Statement

Write one concise statement that identifies the organisation/user, the problem, its impact, and the need for change. Suggested length: 60–100 words.

Suggested structure: [Stakeholder/organisation] experiences [specific problem] because [evidence-based causes], resulting in [measurable or observable impact]. The project therefore needs to [required outcome or capability].

FAZ Australia's MedTalk engineering team experiences a lack of a safe, repeatable way to test MedTalk's integrations with clinic and hospital systems, because no synthetic, SNOMED CT-AU-coded patient dataset or automated integration test suite currently exists. This results in integration testing that relies on ad hoc checks or live-system access, increasing the risk of exposing real patient data, slowing delivery, and allowing data-mapping errors to reach production. The project therefore needs to deliver a reusable synthetic-data test harness with automated testing and reporting.

## 2.6 Root Cause Analysis

Use evidence from the brief and client discussion. Separate symptoms from underlying causes. Choose either the table below, a Five Whys analysis, or a fishbone diagram.

| Issue/symptom | Possible root cause | Evidence | Impact | Requires client confirmation? |
| --- | --- | --- | --- | --- |
| Integration testing risks touching real patient data | No synthetic patient dataset exists | Brief calls for creation of synthetic SNOMED CT-AU records | Compliance and clinical-safety risk | Yes |
| Integration errors can reach production | No automated test suite exists | Deliverables list an automated test suite as new | Bugs, rework, potential patient-safety impact | Yes |
| Testing is slow and inconsistent | Verification is manual and ad hoc, not standardised | No documented test process in the brief | Delays onboarding of new integrations | Yes |
| No shared visibility into what has been tested | No test report/documentation process | Deliverables list a report of “what it checked and what it found” as new | Reduced confidence for mentor/stakeholders in integration readiness | To confirm |
| Integration knowledge not visualised or shared | No architecture/data-flow diagrams currently exist | Deliverables list diagrams as a new artefact | Harder for team/mentor to understand how pieces fit together | To confirm |

## 2.7 SWOT Analysis

Analyse internal strengths/weaknesses and external opportunities/threats that are relevant to the proposed project. Do not use generic statements that could apply to any project.

| Strengths Established MedTalk product already used by practices across Australia. Direct mentor access (Co-Founder/CTO) with strong domain knowledge. Clear, well-scoped project brief with defined deliverables. | Weaknesses No existing synthetic dataset or test harness to build from. Student team has limited prior healthcare-domain/SNOMED CT-AU experience. Single-semester timeframe limits achievable scope. |
| --- | --- |
| Opportunities Reusable test harness could support all future MedTalk integrations, not just this project. Growing digital-health market increases the value of a safe, standards-aligned testing capability. Open-source synthetic-data tools (e.g., Synthea) and SNOMED CT-AU resources may accelerate delivery. | Threats Strict Australian healthcare privacy/regulatory requirements could constrain design choices. Access to real integration specifications (e.g., Best Practice API details) may be limited or require NDAs. Scope creep if stakeholders request coverage of additional systems. |

## 2.8 Business Requirements Summary

State high-level business outcomes that the solution must support. Business requirements describe what the organisation needs, not detailed system behaviour.

| ID | Business requirement | Business value | Related challenge | Priority | Source/owner |
| --- | --- | --- | --- | --- | --- |
| BR1 | Provide a synthetic, SNOMED CT-AU coded patient dataset for integration testing. | Reduces risk of exposing real patient data during testing | CH1 | High | Project brief |
| BR2 | Provide a safe, reusable test environment for MedTalk's clinic/hospital integrations. | Enables repeatable testing before production release | CH2 | High | Project brief |
| BR3 | Provide an automated integration test suite. | Reduces manual effort and catches errors earlier | CH3 | High | Project brief |
| BR4 | Provide clear reporting on what was tested and what was found. | Improves visibility and confidence for stakeholders | CH4 | Medium | Project brief |
| BR5 | Provide diagrams and a final presentation documenting the solution. | Supports understanding, handover, and future maintenance | CH5 | Medium | Project brief |

## 2.9 Week 2 Evidence Checklist

Ensure every claim about the organisation and problem can be traced to a source, observation, or client discussion.

| Evidence item | Location/link | Owner | Completed? |
| --- | --- | --- | --- |
| Company website review | fazaustralia.com, medtalk.co | Team | Draft |
| Industry project brief analysis | GitHub /docs | Team | Draft |
| Process mapping workshop | Team meeting notes | Team | Not started |
| SWOT/root cause workshop | Team meeting notes | Team | Not started |
| Business requirements draft | Assessment 1 report, Section 2.8 | Team | Draft |
| Mentor validation of Week 2 findings | Meeting minutes (Appendix A) | Team | Not started |

# WEEK 3 – Requirements Elicitation Report

## 3.1 Introduction

Explain the purpose of requirements elicitation, the project boundaries considered, and the stakeholders/sources consulted. Suggested length: 100–150 words.

This section presents the requirements elicitation carried out for the MedSandbox project. The scope considered is the design and testing boundary for a synthetic-data integration test harness supporting MedTalk's connections to clinic software (such as Best Practice) and hospital systems, excluding any change to MedTalk's core note-generation model. Requirements were elicited primarily from the FAZ Australia industry project brief and from planned discussions with the project mentor, Atif Nisar (Co-Founder, MedTalk.co / CTO, FAZ Australia), supported by review of FAZ Australia's public website and MedTalk product materials. Internal team workshops were also used to translate the brief into testable stakeholder, functional, and non-functional requirements ahead of client confirmation.

## 3.2 Elicitation Methods Used

Describe what the team actually did, when it occurred, who participated, what evidence was collected, and any limitations. Do not list methods that were not used.

| Method | Date | Participants/source | Purpose | Key outputs | Limitation | Evidence location |
| --- | --- | --- | --- | --- | --- | --- |
| Industry project brief review | Week 1 (date TBC) | FAZ Australia project brief document | Establish baseline objectives, deliverables, and constraints | Draft objectives, scope, and requirement seeds | Brief is high-level; some technical details unconfirmed | /docs/assessment-1 |
| Client/mentor meeting or interview | To be scheduled | Atif Nisar (mentor) and student team | Validate objectives, scope, and clarify open questions | Confirmed/updated requirements; answers to Section 3.8 questions | Not yet conducted at time of this draft | /meeting-minutes (Appendix A) |
| Organisation website/document review | Week 1 | fazaustralia.com, medtalk.co | Understand business model, product, and target users | Organisation Overview (Section 2.2) | Public website has limited technical/integration detail | /docs/assessment-1 |
| Observation or process walkthrough | N/A | N/A | N/A | N/A | Not yet conducted; planned for Week 4 once system access is arranged | N/A |
| Team workshop/prototyping discussion | Weeks 1–3 (internal) | Student team (Sonam, Zubair, Charity, Rikesh) | Translate brief into stakeholder, functional and non-functional requirements | Draft SR/FR/NFR tables (Sections 3.3–3.5) | Requirements not yet validated with mentor | /docs/assessment-1, Jira |

## 3.3 Stakeholder Requirements

Translate stakeholder needs into clear statements. Each requirement should have an owner/source and should be verifiable.

| ID | Stakeholder | Requirement statement | Rationale/value | Priority | Source/evidence | Status |
| --- | --- | --- | --- | --- | --- | --- |
| SR1 | MedTalk engineering team | We need a synthetic patient dataset so we can test integrations without using real patient data. | Removes privacy/compliance risk during development | High | Project brief | Draft |
| SR2 | MedTalk engineering team | We need a test environment that behaves like our real clinic/hospital connections. | Lets us catch integration issues before release | High | Project brief | Draft |
| SR3 | Atif Nisar (mentor/CTO) | We need automated tests, not just manual checks, so testing is repeatable. | Saves engineering time and improves reliability | High | Project brief | Draft |
| SR4 | Atif Nisar (mentor/CTO) | We need a report showing what was tested and what was found. | Gives visibility into integration readiness before go-live | High | Project brief | Draft |
| SR5 | MedTalk engineering team | We need diagrams showing how the test harness components fit together. | Makes the system easier to understand and maintain | Medium | Project brief | Draft |
| SR6 | FAZ Australia (organisation) | We need the synthetic data to be coded using SNOMED CT-AU. | Ensures the test data is clinically realistic and standards-compliant | High | Project brief | Draft |
| SR7 | Student project team | We need a short how-to-use guide alongside the code. | Enables the mentor/engineers to use MedSandbox after handover | Medium | Project brief | Draft |

## 3.4 Functional Requirements

State what the proposed system or solution must do. Use the wording “The system shall…” and write one testable behaviour per requirement.

| ID | Functional requirement | Actor/component | Related BR/SR | Priority | Acceptance evidence | Source | Confirmed? |
| --- | --- | --- | --- | --- | --- | --- | --- |
| FR1 | The system shall generate a set of synthetic patient records coded using SNOMED CT-AU. | Data generation module | BR1/SR1/SR6 | High | Sample dataset validated against SNOMED CT-AU terminology | Project brief | To confirm |
| FR2 | The system shall allow synthetic patient records to be loaded into the MedSandbox test environment. | Test environment/data loader | BR1/BR2 | High | Records successfully imported and queryable in the test environment | Project brief | To confirm |
| FR3 | The system shall simulate a connection to a clinic practice-management system such as Best Practice. | Integration connector (mock/sandbox) | BR2/SR2 | High | Mock connection established and data exchanged successfully | Project brief | To confirm |
| FR4 | The system shall send structured clinical note data from MedTalk to the simulated clinic system. | Integration connector | BR2/SR2 | High | Test note data received and correctly mapped at destination | Project brief | To confirm |
| FR5 | The system shall run a suite of automated tests against each defined integration scenario. | Automated test suite | BR3/SR3 | High | Test suite executes all defined scenarios without manual intervention | Project brief | To confirm |
| FR6 | The system shall record the result (pass/fail) of each automated test. | Automated test suite | BR3/SR3 | High | Each test run produces a pass/fail result per scenario | Project brief | To confirm |
| FR7 | The system shall generate a report summarising what was tested and what was found. | Reporting module | BR4/SR4 | High | Report generated automatically after each test run | Project brief | To confirm |
| FR8 | The system shall detect and flag data-mapping errors between MedTalk's output and the target system's expected format. | Integration connector/validator | BR3/CH3 | High | Injected mapping errors are correctly flagged in the report | Project brief | To confirm |
| FR9 | The system shall provide a how-to-use guide describing how to set up and run MedSandbox. | Documentation | BR2/SR7 | Medium | Guide reviewed and successfully followed by mentor/engineer | Project brief | To confirm |
| FR10 | The system shall provide diagrams showing how the MedSandbox components fit together. | Documentation/diagrams | BR5/SR5 | Medium | Diagrams reviewed and approved by mentor | Project brief | To confirm |
| Example only | The system shall require multi-factor authentication for user login. | Registered user / authentication service | SR1 | High | Successful and failed MFA login tests | Project brief | Yes |

Functional requirement quality test: Each requirement should be necessary, unambiguous, feasible, atomic, traceable, prioritised, and testable.

## 3.5 Non-Functional Requirements

State measurable quality, security, privacy, performance, availability, usability, maintainability, interoperability, or compliance expectations. Avoid single-word entries such as “Security.”

| ID | Category | Measurable requirement | Metric/target | Scope/component | Priority | Source | Confirmed? |
| --- | --- | --- | --- | --- | --- | --- | --- |
| NFR1 | Security | The system shall ensure synthetic patient data used in testing contains no real, identifiable patient information. | 0 real-patient records present in dataset (verified by audit) | Synthetic dataset | High | Project brief (synthetic-data requirement) | To confirm |
| NFR2 | Privacy | The system shall restrict access to the MedSandbox test environment to authorised project team and MedTalk engineering staff. | Access limited to named accounts; access log reviewed | MedSandbox environment | High | Inferred from healthcare privacy context | To confirm |
| NFR3 | Performance | The system shall execute the full automated test suite within a defined time budget (e.g., under 15 minutes). | Test suite completes in ≤15 minutes on a standard CI environment | Automated test suite | Medium | Team-defined, to confirm with mentor | To confirm |
| NFR4 | Availability/Reliability | The system shall produce consistent test results across repeated runs with the same synthetic dataset. | 0 unexplained result variation across 3 consecutive runs | Automated test suite | Medium | Team-defined | To confirm |
| NFR5 | Usability/Accessibility | The system shall allow a MedTalk engineer to set up and run MedSandbox using only the how-to-use guide, without developer support. | Mentor/engineer completes setup and a test run unaided | How-to-use guide/environment | Medium | Project brief | To confirm |
| NFR6 | Maintainability | The system shall allow new integration test scenarios to be added without modifying the core test framework. | New scenario added and passing within a defined time (e.g., under 1 day) | Automated test suite | Medium | Team-defined | To confirm |
| NFR7 | Interoperability | The system shall represent synthetic clinical data in formats compatible with common Australian clinic system standards (e.g., SNOMED CT-AU coding). | 100% of synthetic records pass SNOMED CT-AU validation | Synthetic dataset | High | Project brief | To confirm |
| NFR8 | Compliance | The system shall ensure no synthetic or test data generated is treated as, or could be mistaken for, real patient information subject to privacy/regulatory obligations. | Compliance checklist confirms no real PHI used, reviewed by mentor | Whole solution | High | Inferred from healthcare regulatory context | To confirm |
| Example only | Security | The system shall encrypt sensitive data in transit using an approved current protocol. | 100% of external API traffic protected | Backend/API connectors | High | Client/technical decision | To confirm |

## 3.6 Requirements Prioritisation

Use a consistent method such as MoSCoW. Confirm priorities with the client where possible.

| Priority | Meaning | Project requirements assigned |
| --- | --- | --- |
| Must have | Essential for project success or minimum viable solution | FR1, FR2, FR3, FR4, FR5, FR6, FR7, NFR1, NFR2, NFR7, NFR8 |
| Should have | Important but a temporary workaround is possible | FR8, FR9, FR10, NFR3, NFR4 |
| Could have | Desirable if time and resources permit | NFR5, NFR6 |
| Will not have now | Explicitly excluded from the current project scope | Testing against live/production clinic or hospital systems; changes to MedTalk's core AI note-generation model |

## 3.7 Assumptions and Constraints

Record assumptions that require validation and constraints that limit solution choices. Explain their effect on the project.

| ID | Type | Statement | Impact if incorrect / project impact | Validation or response | Owner |
| --- | --- | --- | --- | --- | --- |
| AC1 | Assumption | FAZ Australia will provide (or approve) sample API/integration specifications for Best Practice or an equivalent clinic system. | Without this, the connector simulation cannot be built accurately | Confirm with mentor at kick-off | Team/mentor |
| AC2 | Assumption | Synthetic patient data can be generated using open tools/standards (e.g., Synthea, SNOMED CT-AU browser) without licensing restrictions for student use. | Delays dataset creation if licensing is restricted | Check licensing terms before use | Team |
| AC3 | Assumption | The project team will not require access to FAZ Australia's live production systems. | Project cannot proceed safely if live access is required | Confirm scope with mentor | Team/mentor |
| AC4 | Constraint | The project must be completed within the semester timeframe. | Limits scope to a working prototype rather than a production-grade system | N/A – fixed constraint | Team/supervisor |
| AC5 | Constraint | All test data must be synthetic; no real patient data may be used at any stage. | Non-negotiable – a breach would be a serious compliance/ethical issue | Enforced by design and team review | Team |
| AC6 | Constraint | The team has limited prior experience with SNOMED CT-AU and healthcare interoperability standards. | May require additional research time in early weeks | N/A | Team |
| AC7 | Assumption | Atif Nisar (mentor) will be available for a weekly check-in call. | Delays in requirement confirmation if unavailable | Confirm cadence at kick-off | Mentor/team |
| AC8 | Constraint | Deliverables and communication must use Email, Google Drive/Docs, and Zoom/Teams as specified in the brief. | Team must maintain these channels for all client communication | N/A – fixed by brief | Team |

## 3.8 Open Questions for the Client or Supervisor

List unresolved matters. Convert confirmed answers into updated requirements and retain the response as evidence.

| QID | Question | Why clarification is needed | Asked to | Date asked | Response/decision | Status |
| --- | --- | --- | --- | --- | --- | --- |
| Q1 | Which specific clinic practice-management system(s) beyond Best Practice should MedSandbox simulate? | To scope which connectors to build | Atif Nisar | TBC | Pending | Open |
| Q2 | Are there existing (even partial) integration specifications or API documentation the team can access? | To build an accurate simulated connector | Atif Nisar | TBC | Pending | Open |
| Q3 | Is there a preferred or required tool/standard for generating SNOMED CT-AU coded synthetic data? | To align dataset generation approach with FAZ Australia's expectations | Atif Nisar | TBC | Pending | Open |
| Q4 | What does FAZ Australia consider “hospital systems” for this project – specific systems or a generic HL7/FHIR-style interface? | To scope which hospital integrations to simulate | Atif Nisar | TBC | Pending | Open |
| Q5 | Who is the day-to-day MedTalk contact for the weekly check-in referenced in the brief? | To confirm the ongoing communication contact | Atif Nisar | TBC | Pending | Open |
| Q6 | What format/tooling does FAZ Australia expect for the automated test suite (e.g., a specific CI platform)? | To align test suite design with FAZ Australia's engineering environment | Atif Nisar | TBC | Pending | Open |
| Q7 | What performance or scale targets (e.g., number of synthetic records, concurrent test runs) matter most to FAZ Australia? | To set measurable NFR targets | Atif Nisar | TBC | Pending | Open |
| Q8 | Are there existing diagrams, architecture documents, or coding standards the team should follow? | To ensure diagrams and code align with FAZ Australia's conventions | Atif Nisar | TBC | Pending | Open |

## 3.9 Requirements Traceability Snapshot

Link business needs to stakeholder, functional, and non-functional requirements. This table will make the Week 4 SRS easier to prepare.

| Business requirement | Stakeholder requirement | FR/NFR IDs | Stakeholder/source | Priority | Planned validation | Status |
| --- | --- | --- | --- | --- | --- | --- |
| BR1 | SR1, SR6 | FR1, FR2 | MedTalk engineering team / FAZ Australia | High | Architecture review + SNOMED CT-AU validation | Draft |
| BR2 | SR2, SR7 | FR2, FR3, FR4, FR9 | MedTalk engineering team | High | Environment walkthrough with mentor | Draft |
| BR3 | SR3 | FR5, FR6, FR8 | Atif Nisar (mentor) | High | Test suite execution review | Draft |
| BR4 | SR4 | FR7 | Atif Nisar (mentor) | Medium | Report review with mentor | Draft |
| BR5 | SR5 | FR10 | MedTalk engineering team | Medium | Diagram review with mentor | Draft |
| BR1/BR5 | SR6 | NFR8 | FAZ Australia / patients | High | Compliance checklist review | Draft |
| BR2 | SR7 | NFR5 | Atif Nisar (mentor) | Medium | Usability walkthrough | Draft |
| BR3 | SR3 | NFR3, NFR4 | MedTalk engineering team | Medium | Performance test review | Draft |

## 3.10 Week 3 Evidence Checklist

Save evidence ethically. Do not place confidential credentials, personal data, or restricted client information in a public repository.

| Evidence item | Location/link | Owner | Completed? |
| --- | --- | --- | --- |
| Elicitation methods log | Assessment 1 report, Section 3.2 | Team | Draft |
| Stakeholder requirements register | Assessment 1 report, Section 3.3 / requirements-register.xlsx | Team | Draft |
| Functional requirements draft | Assessment 1 report, Section 3.4 | Team | Draft |
| Non-functional requirements draft | Assessment 1 report, Section 3.5 | Team | Draft |
| Prioritisation (MoSCoW) | Assessment 1 report, Section 3.6 | Team | Draft |
| Assumptions and constraints log | Assessment 1 report, Section 3.7 | Team | Draft |
| Open questions log | Assessment 1 report, Section 3.8 / client-clarification-log.docx | Team | Draft |
| Traceability snapshot | Assessment 1 report, Section 3.9 | Team | Draft |

# Quality Review Before Leaving Week 3

| Quality check | Reviewer initials | Action required |
| --- | --- | --- |
| All content is specific to the allocated industry project. | [ ] | N/A |
| Objectives, scope, success criteria, business requirements, and system requirements are consistent. | [ ] | N/A |
| Claims are supported by the project brief, client discussion, organisational sources, or clearly identified analysis. | [ ] | Confirm unconfirmed items (marked “To confirm”) with mentor before final submission |
| Unconfirmed information is recorded as an assumption or open question rather than presented as fact. | [ ] | N/A |
| Functional requirements describe one testable function each. | [ ] | N/A |
| Non-functional requirements include measurable targets where evidence permits. | [ ] | Confirm measurable target thresholds (e.g., NFR3–NFR6) with mentor |
| Requirement IDs are unique and traceable. | [ ] | N/A |
| Project terminology is used consistently across sections. | [ ] | N/A |
| The report does not include confidential credentials, personal information, or restricted client data. | [ ] | N/A |
| Instructions, example rows, and placeholder text will be removed before final submission. | [ ] | Remove all instructional text and example rows before final submission |

# Jira and GitHub Checkpoint

## Jira Tasks to Create or Update

Each task should have an owner, due date, status, and evidence/definition of done.

Finalise project charter and scope.

Complete stakeholder analysis.

Document current process and challenges.

Complete root cause and SWOT analyses.

Draft stakeholder requirements.

Draft and prioritise functional requirements.

Draft measurable non-functional requirements.

Send clarification questions to client/mentor.

Peer review Weeks 1–3 report sections.

Commit reviewed draft and supporting evidence to GitHub.

## GitHub Folder Suggestion

Adapt the structure to your project. Do not upload confidential client material to a public repository.

/docs
  /assessment-1
    01-project-charter.docx
    02-business-problem-analysis.docx
    03-requirements-elicitation.docx
    requirements-register.xlsx
    client-clarification-log.docx
  /meeting-minutes
  /diagrams
  /presentations
/README.md

# Appendix Templates

## Appendix A – Client/Industry Meeting Minutes

Complete this after each client or mentor meeting and store it in GitHub.

| Field | Entry |
| --- | --- |
| [Enter content] | [Enter content] |
| [Enter content] | [Enter content] |
| [Enter content] | [Enter content] |
| [Enter content] | [Enter content] |
| [Enter content] | [Enter content] |
| [Enter content] | [Enter content] |
| [Enter content] | [Enter content] |

| Agenda item/question | Discussion/response | Decision | Action | Owner | Due date |
| --- | --- | --- | --- | --- | --- |
| [Enter content] | [Enter content] | [Enter content] | [Enter content] | [Enter content] | [Enter content] |
| [Enter content] | [Enter content] | [Enter content] | [Enter content] | [Enter content] | [Enter content] |
| [Enter content] | [Enter content] | [Enter content] | [Enter content] | [Enter content] | [Enter content] |
| [Enter content] | [Enter content] | [Enter content] | [Enter content] | [Enter content] | [Enter content] |
| [Enter content] | [Enter content] | [Enter content] | [Enter content] | [Enter content] | [Enter content] |
| [Enter content] | [Enter content] | [Enter content] | [Enter content] | [Enter content] | [Enter content] |
| [Enter content] | [Enter content] | [Enter content] | [Enter content] | [Enter content] | [Enter content] |
| [Enter content] | [Enter content] | [Enter content] | [Enter content] | [Enter content] | [Enter content] |

## Appendix B – Individual Contribution Log

This supports transparency and the individual reflection. Entries should be specific and verifiable.

| Date | Student | Task/activity | Output/evidence | Jira issue | GitHub commit/PR | Hours |
| --- | --- | --- | --- | --- | --- | --- |
| [Enter content] | [Enter content] | [Enter content] | [Enter content] | [Enter content] | [Enter content] | [Enter content] |
| [Enter content] | [Enter content] | [Enter content] | [Enter content] | [Enter content] | [Enter content] | [Enter content] |
| [Enter content] | [Enter content] | [Enter content] | [Enter content] | [Enter content] | [Enter content] | [Enter content] |
| [Enter content] | [Enter content] | [Enter content] | [Enter content] | [Enter content] | [Enter content] | [Enter content] |
| [Enter content] | [Enter content] | [Enter content] | [Enter content] | [Enter content] | [Enter content] | [Enter content] |
| [Enter content] | [Enter content] | [Enter content] | [Enter content] | [Enter content] | [Enter content] | [Enter content] |
| [Enter content] | [Enter content] | [Enter content] | [Enter content] | [Enter content] | [Enter content] | [Enter content] |
| [Enter content] | [Enter content] | [Enter content] | [Enter content] | [Enter content] | [Enter content] | [Enter content] |
| [Enter content] | [Enter content] | [Enter content] | [Enter content] | [Enter content] | [Enter content] | [Enter content] |
| [Enter content] | [Enter content] | [Enter content] | [Enter content] | [Enter content] | [Enter content] | [Enter content] |

## Appendix C – Requirements Change Log

Record changes after client feedback, supervisor feedback, or team review.

| Version/date | Requirement ID | Change made | Reason/source | Approved by | Updated by |
| --- | --- | --- | --- | --- | --- |
| [Enter content] | [Enter content] | [Enter content] | [Enter content] | [Enter content] | [Enter content] |
| [Enter content] | [Enter content] | [Enter content] | [Enter content] | [Enter content] | [Enter content] |
| [Enter content] | [Enter content] | [Enter content] | [Enter content] | [Enter content] | [Enter content] |
| [Enter content] | [Enter content] | [Enter content] | [Enter content] | [Enter content] | [Enter content] |
| [Enter content] | [Enter content] | [Enter content] | [Enter content] | [Enter content] | [Enter content] |
| [Enter content] | [Enter content] | [Enter content] | [Enter content] | [Enter content] | [Enter content] |
| [Enter content] | [Enter content] | [Enter content] | [Enter content] | [Enter content] | [Enter content] |
| [Enter content] | [Enter content] | [Enter content] | [Enter content] | [Enter content] | [Enter content] |

## Appendix D – Diagram Register

List all diagrams used in the portfolio and ensure each is discussed in the report.

| Figure ID | Diagram title/type | Purpose | Source/tool | Owner | Status |
| --- | --- | --- | --- | --- | --- |
| [Enter content] | [Enter content] | [Enter content] | [Enter content] | [Enter content] | [Enter content] |
| [Enter content] | [Enter content] | [Enter content] | [Enter content] | [Enter content] | [Enter content] |
| [Enter content] | [Enter content] | [Enter content] | [Enter content] | [Enter content] | [Enter content] |
| [Enter content] | [Enter content] | [Enter content] | [Enter content] | [Enter content] | [Enter content] |
| [Enter content] | [Enter content] | [Enter content] | [Enter content] | [Enter content] | [Enter content] |
| [Enter content] | [Enter content] | [Enter content] | [Enter content] | [Enter content] | [Enter content] |
| [Enter content] | [Enter content] | [Enter content] | [Enter content] | [Enter content] | [Enter content] |
| [Enter content] | [Enter content] | [Enter content] | [Enter content] | [Enter content] | [Enter content] |

# End-of-Class Action Plan

| Outstanding action | Related section/requirement | Owner | Due date | Evidence of completion | Status |
| --- | --- | --- | --- | --- | --- |
| [Enter content] | [Enter content] | [Enter content] | [Enter content] | [Enter content] | [Enter content] |
| [Enter content] | [Enter content] | [Enter content] | [Enter content] | [Enter content] | [Enter content] |
| [Enter content] | [Enter content] | [Enter content] | [Enter content] | [Enter content] | [Enter content] |
| [Enter content] | [Enter content] | [Enter content] | [Enter content] | [Enter content] | [Enter content] |
| [Enter content] | [Enter content] | [Enter content] | [Enter content] | [Enter content] | [Enter content] |
| [Enter content] | [Enter content] | [Enter content] | [Enter content] | [Enter content] | [Enter content] |
| [Enter content] | [Enter content] | [Enter content] | [Enter content] | [Enter content] | [Enter content] |
| [Enter content] | [Enter content] | [Enter content] | [Enter content] | [Enter content] | [Enter content] |
| [Enter content] | [Enter content] | [Enter content] | [Enter content] | [Enter content] | [Enter content] |
| [Enter content] | [Enter content] | [Enter content] | [Enter content] | [Enter content] | [Enter content] |

Next assessment stage: In Week 4, convert the confirmed requirements into the Software Requirements Specification (SRS), including system overview, use cases, prioritised requirements, and acceptance criteria.